Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | RentEase - House Rent Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a tenant, I can register with my name, email, password, and phone number. | 2 | High | Team Member 1 |
|  |  | USN-2 | As a tenant, I can log in securely and receive a JWT session token. | 1 | High | Team Member 1 |
| Sprint-1 | Property Browsing | USN-3 | As a tenant, I can view all active rental listings on the home page. | 2 | High | Team Member 2 |
| Sprint-2 |  | USN-4 | As a tenant, I can filter listings by location, bedroom count, and max budget. | 2 | High | Team Member 2 |
| Sprint-2 | Property Details | USN-5 | As a tenant, I can open a listing to view its photo gallery, description, amenities, and host contact. | 2 | Medium | Team Member 2 |
| Sprint-2 | Booking Workflow | USN-6 | As a tenant, I can submit a booking request for a property with one click. | 3 | High | Team Member 1 |
| Sprint-2 | Tenant Dashboard | USN-7 | As a tenant, I can view my submitted applications with status, ID, and host phone number. | 2 | Medium | Team Member 1 |
| Sprint-3 | Admin Property Management | USN-8 | As an admin, I can add a new property listing with multiple images, price, and rooms. | 3 | High | Team Member 2 |
| Sprint-3 | Admin Booking Management | USN-9 | As an admin, I can approve or reject tenant booking requests from a dashboard. | 3 | High | Team Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 03 Mar 2025 | 08 Mar 2025 | 5 | 08 Mar 2025 |
| Sprint-2 | 7 | 6 Days | 10 Mar 2025 | 15 Mar 2025 | 7 | 15 Mar 2025 |
| Sprint-3 | 6 | 6 Days | 17 Mar 2025 | 22 Mar 2025 | 6 | 22 Mar 2025 |
| Sprint-4 | 4 | 6 Days | 24 Mar 2025 | 29 Mar 2025 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts